**Daily Stand Up Meeting Minutes**

Attendees: **Oscar Molina, Isaac Lomax, Jose Rodriguez, Denzel Merrell, Jeffrey Quispe, Lucas Stumpf, Adrian Bustos, Denae Miller, Christopher Perez, Evers Perez, Gino Surace, Gentman Tan**

Start time: 6:00 P.M.

End time: 7:00 P.M.

**Isaac Lomax - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Looked at the videos and started the installation**

● What is planned to be done for the next scrum meeting?

**○ Continue installation**

● What are the hurdles?

**○ N/A**

**Oscar Molina - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Still Looking at the installation guide and tried install everything needed to see if everything works correctly.**

● What is planned to be done for the next scrum meeting?

**○ Continue to look at source code to plan what to do next.**

● What are the hurdles?

**○ N/A.**

**Jose Rodriguez - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Finished setting up dev environment.**

● What is planned to be done for the next scrum meeting?

**. Begin analyzing project source code.**

● What are the hurdles?

○ **N/A.**

**Denzel Merrell - Senior Project**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Discussed progress with running code. Installed sql tables and data locally.**

● What is planned to be done for the next scrum meeting?

**○ Continue to get codebase running locally**

● What are the hurdles?

○ Need Encryption password from product owner

**Jeffrey Quispe - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Made sure installation of the program is stable and done correctly**

● What is planned to be done for the next scrum meeting?

**○ Skim through the program’s code**

● What are the hurdles?

○ none

**Lucas Stumpf - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Still reviewing code with zip files**

● What is planned to be done for the next scrum meeting?

**○ Look over installation videos**

● What are the hurdles?

**○ N/A**

**Adrian Bustos - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1 hour**

● What was done since the last scrum meeting?

**○ We reviewed installation videos and discussed individual progress.**

● What is planned to be done for the next scrum meeting?

**○ VIRS team will continue running code. Will begin QA stage pronto.**

● What are the hurdles?

○ **N/A**

**Denae Miller - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Reviewing the installation videos provided.**

● What is planned to be done for the next scrum meeting?

**○ Running the given code.**

● What are the hurdles?

○ **Nothing so far.**

**Evers Perez - Capstone 1**

● How many hours did you work since the last meeting?

**○ 23**

● What was done since the last scrum meeting?

**○ Reviewed the installation videos and implemented them to see if it works correctly**

● What is planned to be done for the next scrum meeting?

**○ Further analyze code with other teammates.**

● What are the hurdles?

○

**Christopher Perez - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Continued reviewing source code provided to us and continued discussing with peers. Same as last time.**

● What is planned to be done for the next scrum meeting?

**○ Contine analaying code with others. Same as last time.**

● What are the hurdles?

○ **None.**

**Gino Surace - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Some portions of code successfully running**

● What is planned to be done for the next scrum meeting?

**○ Continue to get local codebase set up properly**

● What are the hurdles?

○

**Gentman Tan - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Testing program’s existing functionality**

● What is planned to be done for the next scrum meeting?

**○ Continue initializing other parts of the project**

● What are the hurdles?

**○ N/A**