**Sprint Planning Meeting Minutes:**

Attendees: **Oscar Molina, Isaac Lomax, Jose Rodriguez, Denzel Merrell, Jeffrey Quispe, Lucas Stumpf, Adrian Bustos, Denae Miller, Christopher Perez, Evers Perez, Gino Surace, Gentman Tan**

Start time: 6:00 P.M.

End time: 7:00 P.M.

After discussion, the velocity of the team was estimated to be 15.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 1:
  + Adding Labels to words
  + Difficulty: medium-hard
  + Hours: 7
* User Story 2:
  + Change word defaulting process
  + Difficulty: N/A
  + Hours: N/A
* User Story 3:
  + Enter begins search
  + Difficulty: low-medium
  + Hours: 2
* User Story 4:
  + Adding on hover text box for a summary of a label (kind of like an text editor does)
  + Difficulty: medium
  + Hours: 5
* User Story 5:
  + Change the colors of frequency categories
  + Difficulty: low
  + Hours: 2
* User Story 6:
  + Grade analysis based on 13 grades
  + Difficulty: N/A
  + Hours: N/A

The team members indicated their willingness to work on the following user stories.

* User Story 1 (1):
  + TBA
* User Story 2 (3):
  + TBA
* User Story 3 (1):
  + TBA
* User Story 4 (4):
  + TBA
* User Story 5 (3):
  + TBA
* User Story 6 (3):
  + TBA