**Sprint Review Meeting Minutes**

Attendees: **Oscar Molina, Isaac Lomax, Jose Rodriguez, Denzel Merrell, Jeffrey Quispe, Lucas Stumpf, Adrian Bustos, Denae Miller, Christopher Perez, Evers Perez, Gino Surace, Gentman Tan**

Start time: 7:00 PM

End time: 7:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* User Story 1:
  + Being able to look up a word and having the app tell us which category it is in.
* User Story 2:
  + Assert that words go into their correct categories.
* User Story 3:
  + Being able to hit the return key when typing on search for a look-up.
* User Story 4:
  + Add an explanation of the categories.
* User Story 5:
  + Assure that items collected can be uploaded, as well as ask users for the type of grade the items are for.

The following ones were moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* User Story 6:
  + On the iPhone, ask users for access to their camera so they can just take a picture and then use it immediately for analysis.
* User Story 7:
  + Change the colors of the categories
* User Story 8:
  + Add grade-by-grade analysis for frequency analysis, based on 13 grades.