**Daily Stand Up Meeting Minutes**

Attendees: **Oscar Molina, Isaac Lomax, Jose Rodriguez, Denzel Merrell, Jeffrey Quispe, Lucas Stumpf, Adrian Bustos, Denae Miller, Christopher Perez, Evers Perez, Gino Surace, Gentman Tan**

Start time: 6:00 P.M.

End time: 7:00 P.M.

**Isaac Lomax - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Continued the installation and setting up the environment**

● What is planned to be done for the next scrum meeting?

**○ Continue installation**

● What are the hurdles?

**○ Missing encryption key and path errors**

**Oscar Molina - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Advanced on the installation of the files needed to run the code by fixing some issues that we ran into**

● What is planned to be done for the next scrum meeting?

**○ Continue to look to try and run everything.**

● What are the hurdles?

**○ N/A.**

**Jose Rodriguez - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Setting up backend, ran into a few issues.**

● What is planned to be done for the next scrum meeting?

**○ Finish setting up environment, meet and help each other setup.**

● What are the hurdles?

○ **Few issues with environment discrepancies.**

**Denzel Merrell - Senior Project**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Attempted to run backend code, ran into issues. Frontend running successfully.**

● What is planned to be done for the next scrum meeting?

**○ Continue to get codebase running locally**

● What are the hurdles?

○ Need Encryption password from product owner. Having trouble running npm commands.

**Jeffrey Quispe - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Working on project repo setup**

● What is planned to be done for the next scrum meeting?

**○ Skim through the program’s code when done with seutp**

● What are the hurdles?

○ none

**Lucas Stumpf - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Ran current Installations to computer**

● What is planned to be done for the next scrum meeting?

**○ Looking given zip files**

● What are the hurdles?

**○ N/A**

**Adrian Bustos - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1 hour**

● What was done since the last scrum meeting?

**○ Ran the front end without a problem. Backend requires more time to figure out.**

● What is planned to be done for the next scrum meeting?

**○ Get codebase to run individually.**

● What are the hurdles?

○ **Path errors.**

**Denae Miller - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Further efforts in properly installing the program.**

● What is planned to be done for the next scrum meeting?

**○ Reviewing the installation vidoes.**

● What are the hurdles?

○ **Nothing so far.**

**Evers Perez - Capstone 1**

● How many hours did you work since the last meeting?

**○ 23**

● What was done since the last scrum meeting?

**○ Reviewed the installation videos and implemented them to see if it works correctly**

● What is planned to be done for the next scrum meeting?

**○ Try to see if the code base runs individually.**

● What are the hurdles?

○ Front end issues and Need Encryption password from product owner to run NPM commands

**Christopher Perez - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Continued reviewing source code provided to us and continued discussing with peers. Same as last time.**

● What is planned to be done for the next scrum meeting?

**○ Contine analaying code with others. Same as last time.**

● What are the hurdles?

○ **None.**

**Gino Surace - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Continued to set up local environment**

● What is planned to be done for the next scrum meeting?

**○ Finish setting up of local codebase**

● What are the hurdles?

○

**Gentman Tan - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Continue testing program’s existing functionality**

● What is planned to be done for the next scrum meeting?

**○ Fix build failures for other parts of the project**

● What are the hurdles?

**○ N/A**