**Daily Stand Up Meeting Minutes**

Attendees: **Oscar Molina, Isaac Lomax, Jose Rodriguez, Denzel Merrell, Jeffrey Quispe, Lucas Stumpf, Adrian Bustos, Denae Miller, Christopher Perez, Evers Perez, Gino Surace, Gentman Tan**

Start time: 6:00 P.M.

End time: 7:00 P.M.

**Isaac Lomax - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Continued the installation and setting up the environment**

● What is planned to be done for the next scrum meeting?

**○ Continue installation**

● What are the hurdles?

**○ Missing encryption key and apache execution error**

**Oscar Molina - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Continue to try and run the live website.**

● What is planned to be done for the next scrum meeting?

**○ Fix issues that prevent us to start coding.**

● What are the hurdles?

**○ N/A.**

**Jose Rodriguez - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Fully setup backend.**

● What is planned to be done for the next scrum meeting?

**○ Continue setting up environment, meet and help each other setup.**

● What are the hurdles?

○ **N/A.**

**Denzel Merrell - Senior Project**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Attempted to run backend code, ran into issues. Frontend running successfully.**

● What is planned to be done for the next scrum meeting?

**○ Work to get backend code running locally**

● What are the hurdles?

○ Need Encryption password from product owner. Trouble with cmd commands running the backend server.

**Jeffrey Quispe - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ setup frontend of project, still working on backend**

● What is planned to be done for the next scrum meeting?

**○ Skim through the program’s code when done with setup**

● What are the hurdles?

○ none

**Lucas Stumpf - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Continued diagnostics over zip files**

● What is planned to be done for the next scrum meeting?

**○ Find a way to fix errors or circumvent them**

● What are the hurdles?

**○ Actual Path and Installation Erros**

**Adrian Bustos - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1 hour**

● What was done since the last scrum meeting?

**○ Continued installation process. Spent our time helping team members individually to install program on their PC.**

● What is planned to be done for the next scrum meeting?

**○ (Still) Get codebase to run individually (some team members are still having problems) and scan through code after setup success.**

● What are the hurdles?

○ **Path errors.**

**Denae Miller - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Further efforts in properly installing the program.**

● What is planned to be done for the next scrum meeting?

**○ Reviewing the installation videos.**

● What are the hurdles?

○**N/A**

**Evers Perez - Capstone 1**

● How many hours did you work since the last meeting?

**○ 23**

● What was done since the last scrum meeting?

**○ Contrinued efforts to install the program**

● What is planned to be done for the next scrum meeting?

**○ Figure out how to properly run the project**

● What are the hurdles?

○ Front end issues and Need Encryption password from product owner to run NPM commands

**Christopher Perez - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Continued reviewing source code provided to us and continued discussing with peers. Troubleshooted my own installation.**

● What is planned to be done for the next scrum meeting?

**○ Continue analyzing code with others and continue troubleshooting.**

● What are the hurdles?

○ **Still need decryption key from PO for npm.**

**Gino Surace - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Continue setting up local codebase**

● What is planned to be done for the next scrum meeting?

**○ Finish installation**

● What are the hurdles?

○

**Gentman Tan - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Continue setting up program environment**

● What is planned to be done for the next scrum meeting?

**○ Continue troubleshooting installation**

● What are the hurdles?

**○ N/A**