**Daily Scrum Meeting Minutes: 15**

Attendees: Diego Chacin

Regine Donatien

Javier Duenas

Jason Naya

Michelle Cruz

Start time: 9:30 PM

End time: 9:45 PM

Diego Chacin:

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ N/A

● What is planned to be done until the next scrum meeting?

○ Continue coding lost username feature

● What are the hurdles?

○ Somewhat unfamiliar with javascript/backend of the website.

Regine Donatien:

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Updated the School Dictionary page (removed the frequency column)

● What is planned to be done until the next scrum meeting?

○ Work on fixing the image recognition software

● What are the hurdles?

○ Not knowing Tesseract.

Javier Duenas:

● How many hours did I work since the last meeting?

○ 2.2

● What was done since the last scrum meeting?

○ almost done setting up the environment.

● What is planned to be done until the next scrum meeting?

○ continue setting up the environment.

● What are the hurdles?

○ setting up environment again

Jason Naya:

● How many hours did I work since the last meeting?

○ 2.5

● What was done since the last scrum meeting?

○ Was able to run the environment.

○ Trying to take out the frequency column.

● What is planned to be done until the next scrum meeting?

○ Continue working on the lost username feature

● What are the hurdles?

○ Difficulty understanding the code and documentation

Michelle Cruz:

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ N/A

● What is planned to be done until the next scrum meeting?

○ Setting up environment

● What are the hurdles?

○ Difficulty understanding the code and documentation and setting up environment