**Sprint Planning Meeting Minutes: 30**

Attendees: Diego Chacin

Regine Donatien

Javier Duenas

Jason Naya

Start time: 7:00 pm

End time: 7:30 pm

Sprint goal: Improve imaging software on the website, finish work on lost username option.

After discussion, the velocity of the team was estimated to be: 25 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story [#1]: Code lost username option in the login in the HTML, get running on back end. **Point 5 \*5 (Assigned to all group members.)**
* User Story [#2] Port graphics from lost password over to lost username Point 4 (Assigned to all group members)
* User Story [#3] Research imaging software, start to look for and document possible improvements Point 4 (Assigned to all group members)

The team members indicated their willingness to work on the following user stories.

\*\*Indicated next to the user stories.