**Daily Stand Up Meeting Minutes**

Attendees: **Oscar Molina, Isaac Lomax, Jose Rodriguez, Denzel Merrell, Jeffrey Quispe, Lucas Stumpf, Adrian Bustos, Denae Miller, Christopher Perez, Evers Perez, Gino Surace, Gentman Tan**

Start time: 6:00 P.M.

End time: 7:00 P.M.

**Isaac Lomax - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Pushed source code to github repo**

● What is planned to be done for the next scrum meeting?

**○ Look over the code and plan out the user story**

● What are the hurdles?

**○ Had to use LFS to upload JAR and zip files from the project and ran into additional git issues.**

**Oscar Molina - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Isaac implemented a github repo, looked as source files.**

● What is planned to be done for the next scrum meeting?

**○ Work out the push and pulls and see if the github is working correctly.**

● What are the hurdles?

**○ Still have to wait for the PO meeting to clarify some user stories.**

**Jose Rodriguez - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Met with PO. Running and building parts of the application.**

● What is planned to be done for the next scrum meeting?

**○ Discuss version control practice to adopt.**

● What are the hurdles?

○ **N/A.**

**Denzel Merrell - Senior Project**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

* + **Met with product owner to clarify user story requirements**

● What is planned to be done for the next scrum meeting?

**○ create mockups for changes to the ui**

● What are the hurdles? .

○ N/A

**Jeffrey Quispe - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ looking over word categories**

● What is planned to be done for the next scrum meeting?

**○ make progress with assignment**

● What are the hurdles?

○ none

**Lucas Stumpf - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Looked over and specified user stories**

● What is planned to be done for the next scrum meeting?

**○ Continue to create mock ups for website functionality**

● What are the hurdles?

**○ None**

**Adrian Bustos - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1 hour**

● What was done since the last scrum meeting?

**○ Skimmed code once again as a team and pushed more code to remote repo.**

● What is planned to be done for the next scrum meeting?

**○ Continue to meet in sub-groups to work on assigned User Stories on a daily basis**

● What are the hurdles?

○ **Product Owner was on a business trip**

**Denae Miller - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○Analyzing portions of the code.**

● What is planned to be done for the next scrum meeting?

**○Installing the program through github.**

● What are the hurdles?

○**N/A.**

**Evers Perez - Capstone 1**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

* **Spoke with PM to clear some confusions we had**

● What is planned to be done for the next scrum meeting?

**○ Keep working on the stories**

● What are the hurdles?

○

**Christopher Perez - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Thought of relevant questions to clarify current user stories**

● What is planned to be done for the next scrum meeting?

**○ Begin working on assigned user stories.**

● What are the hurdles?

○ **N/A.**

**Gino Surace - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Meet with product owner to clarify user stories and their requirements**

● What is planned to be done for the next scrum meeting?

**○ Continue to analyze code and plan user story implementations**

● What are the hurdles?

○

**Gentman Tan - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Discussed key details with the project manager**

● What is planned to be done for the next scrum meeting?

**○ Create stories to plan out next steps**

● What are the hurdles?

**○ N/A**