**Daily Stand Up Meeting Minutes**

Attendees: **Oscar Molina, Isaac Lomax, Jose Rodriguez, Denzel Merrell, Jeffrey Quispe, Lucas Stumpf, Adrian Bustos, Denae Miller, Christopher Perez, Evers Perez, Gino Surace, Gentman Tan**

Start time: 6:00 P.M.

End time: 7:00 P.M.

**Isaac Lomax - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Pushed source code to github repo**

● What is planned to be done for the next scrum meeting?

**○ Look over the code and plan out the user story**

● What are the hurdles?

**○ Had to use LFS to upload JAR and zip files from the project and ran into additional git issues.**

**Oscar Molina - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Made schemas to see how we want to website to look like**

● What is planned to be done for the next scrum meeting?

**○ Start looking over the new user stories and study the source code thoroughly.**

● What are the hurdles?

**○ N/A.**

**Jose Rodriguez - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Worked on adjusting the main impact items / points to focus on.**

● What is planned to be done for the next scrum meeting?

**○ Analyze code for defaulting and discuss findings on how to proceed.**

● What are the hurdles?

○ **N/A.**

**Denzel Merrell - Senior Project**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

* + **Finished UI mockups**
  + **Made user stories more specific**

● What is planned to be done for the next scrum meeting?

**○ Consult with product owner about the finished UI mockups**

**○ Look into user stories 2 and 4**

● What are the hurdles? .

○ N/A

**Jeffrey Quispe - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ looked over the code**

● What is planned to be done for the next scrum meeting?

**○ get more familiar with the code and project**

● What are the hurdles?

○ none

**Lucas Stumpf - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Looked over and specified user stories**

● What is planned to be done for the next scrum meeting?

**○ Continue to create mock ups for website functionality**

● What are the hurdles?

**○ None**

**Adrian Bustos - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1 hour**

● What was done since the last scrum meeting?

**○ Made Schemas and did UI mockups.**

● What is planned to be done for the next scrum meeting?

**○ Continue to meet in sub-groups to work on assigned User Stories on a daily basis**

● What are the hurdles?

○ **Product Owner was on a business trip**

**Denae Miller - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○Efforts toward proper installation via github.**

● What is planned to be done for the next scrum meeting?

**○Installing the program through github.**

● What are the hurdles?

○**N/A.**

**Evers Perez - Capstone 1**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

* **Used Figma to structure the UI**

● What is planned to be done for the next scrum meeting?

**○ Keep working on the stories**

● What are the hurdles?

○

**Christopher Perez - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Thought of relevant questions to clarify current user stories**

● What is planned to be done for the next scrum meeting?

**○ Begin working on assigned user stories.**

● What are the hurdles?

○ **N/A.**

**Gino Surace - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Finished UI models and refined user stories**

● What is planned to be done for the next scrum meeting?

**○ Present product owner with UI models for feedback**

● What are the hurdles?

○

**Gentman Tan - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Discussed key details with the project manager**

● What is planned to be done for the next scrum meeting?

**○ Create stories to plan out next steps**

● What are the hurdles?

**○ N/A**