**Daily Stand Up Meeting Minutes**

Attendees: **Oscar Molina, Isaac Lomax, Jose Rodriguez, Denzel Merrell, Jeffrey Quispe, Lucas Stumpf, Adrian Bustos, Denae Miller, Christopher Perez, Evers Perez, Gino Surace, Gentman Tan**

Start time: 6:00 P.M.

End time: 7:00 P.M.

**Isaac Lomax - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Learned how to use mysql workbench and tried to set up the github account**

● What is planned to be done for the next scrum meeting?

**○ Look over the code and plan out the user story**

● What are the hurdles?

**○ Product owner failed to connect.**

**Oscar Molina - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Looked at source code and discussed how should we approach the user stories.**

● What is planned to be done for the next scrum meeting?

**○ Continue to look over code and get used to working with it.**

● What are the hurdles?

**○ Have to wait for the PO meeting to clarify some user stories.**

**Jose Rodriguez - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Continued working with code, starting on assigned task.**

● What is planned to be done for the next scrum meeting?

**○ Get more work done on tasks and collaborate with other team members.**

● What are the hurdles?

○ **N/A.**

**Denzel Merrell - Senior Project**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Reviewed backend api, attempted solutions for user story 1**

● What is planned to be done for the next scrum meeting?

**○ Clarify user story 1 requirements with product owner**

● What are the hurdles? .

○ Specific command: virs.cmd run

**Jeffrey Quispe - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ skimmed through project code**

● What is planned to be done for the next scrum meeting?

**○ start working on the objective**

● What are the hurdles?

○ none

**Lucas Stumpf - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Continued diagnostics over zip files**

● What is planned to be done for the next scrum meeting?

**○ Begin working towards specified User Stories**

● What are the hurdles?

**○ None**

**Adrian Bustos - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1 hour**

● What was done since the last scrum meeting?

**○ Worked on user stories with assigned team members**

● What is planned to be done for the next scrum meeting?

**○ Continue to meet in sub-groups to work on assigned User Stories on a daily basis**

● What are the hurdles?

○ **None.**

**Denae Miller - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Successfully installed source program.**

● What is planned to be done for the next scrum meeting?

**○Looking over portions of the code.**

● What are the hurdles?

○**N/A.**

**Evers Perez - Capstone 1**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Worked on user stories and help each other out understanding everything**

● What is planned to be done for the next scrum meeting?

**○ Keep working on the stories**

● What are the hurdles?

○

**Christopher Perez - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Thought of relevant questions to clarify current user stories**

● What is planned to be done for the next scrum meeting?

**○ Begin working on assigned user stories.**

● What are the hurdles?

○ **N/A.**

**Gino Surace - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Keept studying user story relevant code**

● What is planned to be done for the next scrum meeting?

**○ Continue planning potential implementations**

● What are the hurdles?

○

**Gentman Tan - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Perform clean installation**

● What is planned to be done for the next scrum meeting?

**○ Create new test database**

● What are the hurdles?

**○ N/A**