**Daily Stand Up Meeting Minutes**

Attendees: **Oscar Molina, Isaac Lomax, Jose Rodriguez, Denzel Merrell, Jeffrey Quispe, Lucas Stumpf, Adrian Bustos, Denae Miller, Christopher Perez, Evers Perez, Gino Surace, Gentman Tan**

Start time: 6:00 P.M.

End time: 7:00 P.M.

**Isaac Lomax - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Created github repo and started to look at over code**

● What is planned to be done for the next scrum meeting?

**○ Look over the code and plan out the user story**

● What are the hurdles?

**○ Product owner failed to connect.**

**Oscar Molina - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Kept going through source code and started discussing way to handle version control.**

● What is planned to be done for the next scrum meeting?

**○ See how we can implement a github repository and use git for version control.**

● What are the hurdles?

**○ Still have to wait for the PO meeting to clarify some user stories.**

**Jose Rodriguez - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Pushed code to remote repo, working on task.**

● What is planned to be done for the next scrum meeting?

**○ Have version control setup and begin working on separate branches.**

● What are the hurdles?

○ **N/A.**

**Denzel Merrell - Senior Project**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Reviewed backend api, attempted solutions for user story 1**

* + **Pushed code to remote repository**

● What is planned to be done for the next scrum meeting?

**○ Clarify user story 1 requirements with product owner**

● What are the hurdles? .

○ N/A

**Jeffrey Quispe - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ looking over word categories**

● What is planned to be done for the next scrum meeting?

**○ make progress with assignment**

● What are the hurdles?

○ none

**Lucas Stumpf - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Continued diagnostics over zip files**

● What is planned to be done for the next scrum meeting?

**○ Begin working towards specified User Stories**

● What are the hurdles?

**○ None**

**Adrian Bustos - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1 hour**

● What was done since the last scrum meeting?

**○ Skimmed code once again as a team and pushed more code to remote repo.**

● What is planned to be done for the next scrum meeting?

**○ Continue to meet in sub-groups to work on assigned User Stories on a daily basis**

● What are the hurdles?

○ **Product Owner was on a business trip**

**Denae Miller - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○Analyzed over portions of the code.**

● What is planned to be done for the next scrum meeting?

**○Preparation for future meetings.**

● What are the hurdles?

○**N/A.**

**Evers Perez - Capstone 1**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Worked on user stories and help each other out understanding everything**

● What is planned to be done for the next scrum meeting?

**○ Keep working on the stories**

● What are the hurdles?

○

**Christopher Perez - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Thought of relevant questions to clarify current user stories**

● What is planned to be done for the next scrum meeting?

**○ Begin working on assigned user stories.**

● What are the hurdles?

○ **N/A.**

**Gino Surace - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Meet with team to create github repo**

● What is planned to be done for the next scrum meeting?

**○ Continue to study code and brainstorm potential user story implementations**

● What are the hurdles?

○

**Gentman Tan - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Add as contributor to git repo**

● What is planned to be done for the next scrum meeting?

**○ Clone repo and install locally**

● What are the hurdles?

**○ N/A**