**Daily Scrum Meeting Minutes: 15**

Attendees: Diego Chacin

Regine Donatien

Javier Duenas

Jason Naya

Michelle Cruz

Start time: 9:30 PM

End time: 9:45 PM

Diego Chacin:

● How many hours did I work since the last meeting?

○ 2.5

● What was done since the last scrum meeting?

○ Continued working on lost username feature, added routing from main page to feature

● What is planned to be done until the next scrum meeting?

○ Add code to RoutingResources to extract a username from an associated email.

● What are the hurdles?

○ Somewhat unfamiliar with javascript/backend of the website.

Regine Donatien:

● How many hours did I work since the last meeting?

○ 0

● What was done since the last scrum meeting?

○ I worked on trying to get the site to work on AWS

● What is planned to be done until the next scrum meeting?

○ Work on learning how to use Github

● What are the hurdles?

○ Not knowing Github

Javier Duenas:

● How many hours did I work since the last meeting?

○ 2.2

● What was done since the last scrum meeting?

○ almost done setting up the environment.

● What is planned to be done until the next scrum meeting?

○ continue setting up the environment.

● What are the hurdles?

○ setting up environment again

Jason Naya:

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ We fixed the username problem.

○Added a note when resetting a password.

○ Took out the frequency column.

● What is planned to be done until the next scrum meeting?

○ Working on getting Tesseract to work

● What are the hurdles?

○ Difficulty understanding the code and documentation

Michelle Cruz:

● How many hours did I work since the last meeting?

○ 2.5

● What was done since the last scrum meeting?

○ Almost done setting up the environment

● What is planned to be done until the next scrum meeting?

○ Finish setting up environment

● What are the hurdles?

○ Environment setup