**Sprint Planning Meeting Minutes:**

Attendees: **Oscar Molina, Isaac Lomax, Jose Rodriguez, Denzel Merrell, Jeffrey Quispe, Lucas Stumpf, Adrian Bustos, Denae Miller, Christopher Perez, Evers Perez, Gino Surace, Gentman Tan**

Start time: 6:00 P.M.

End time: 7:00 P.M.

After discussion, the velocity of the team was estimated to be 15.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 1:
  + Adding Labels to words
  + Difficulty: medium-hard
  + Hours: 7

Acceptance Criteria:

-VIRS website displays the labels that match the category of the word

-Labels display properly and don’t cause other html elements to be moved unexpectedly.

* User Story 2:
  + Change word defaulting process
  + Difficulty: N/A
  + Hours: N/A

Acceptance Criteria:

N/A

* User Story 3:
  + Enter begins search
  + Difficulty: low-medium
  + Hours: 2

Acceptance Criteria:

-User can press enter to begin search if he chooses to do so.

-Search component still works as intended.

* User Story 4:
  + Adding on hover text box for a summary of a label (kind of like an text editor does)
  + Difficulty: medium
  + Hours: 5

Acceptance Criteria:

-Text box displays properly

-Text box has the correct match of category summary

-Text box is correctly positioned

* User Story 5:
  + Change the colors of frequency categories
  + Difficulty: low
  + Hours: 2

Acceptance Criteria:

-Selected colors represent those that were proposed by the product owner.

-Selected text color is readable over the color selected by the product owner(contrast)

* User Story 6:
  + Grade analysis based on 13 grades
  + Difficulty: N/A
  + Hours: N/A

Acceptance Criteria:

-Words are categorized more specifically

-Words are near their actual grade category

The team members indicated their willingness to work on the following user stories.

* User Story 1 (1):
  + Denzel Merrell (Senior Project)
  + Adrian Bustos (Cap I)
  + Jose Rodriguez (Cap II)
* User Story 2 (3):
  + Christopher Perez (Cap I)
  + Lucas Stumpf (Cap II)
  + Isaac Lomax (Cap ll)
  + Gino Surace (Cap I)
* User Story 3 (1):
  + Lucas Stumpf (Cap II)
  + Jeffrey Quispe (Cap II)
  + Christopher Perez (Cap I)
  + Gentman Tan (Cap I)
* User Story 4 (4):
  + Oscar Molina (Cap II)
  + Adrian Bustos (Cap I)
  + Denae Miller (Cap I)
  + Evers Perez (Cap l)
* User Story 5 (3):
  + Oscar Molina (Cap II)
  + Denae Miller (Cap I)
  + Christopher Perez (Cap I)
* User Story 6 (3):
  + TBA