**Sprint 3 Retrospective Minutes**

Attendees: **Oscar Molina, Isaac Lomax, Jose Rodriguez, Denzel Merrell, Jeffrey Quispe, Lucas Stumpf, Adrian Bustos, Denae Miller, Christopher Perez, Evers Perez, Gino Surace, Gentman Tan**

Start time: 7:00 P.M.

End time: 8:00 P.M.

**What we did right this sprint?**

We determined the highest priority requirements from the product owner and divided the user stories between those, making them smaller in scale.

We created UI mockups to be reviewed by the product owner.

**What we did wrong?**

We struggled at first clarifying what user stories were going to be implemented within the coming sprints.

We struggled in getting on the same page of certain user stories when meeting with the product owner.

**How can we improve?**

We could have improved by identifying the most important features to implement sooner. Although we did have hurdles of understanding exactly what the product owner wanted and discussing potential solutions with him before coming to final decisions.