**Daily Stand Up Meeting Minutes**

Attendees: **Oscar Molina, Isaac Lomax, Jose Rodriguez, Denzel Merrell, Jeffrey Quispe, Lucas Stumpf, Adrian Bustos, Denae Miller, Christopher Perez, Evers Perez, Gino Surace, Gentman Tan**

Start time: 6:00 P.M.

End time: 7:00 P.M.

**Isaac Lomax - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Looked at the source code still trying to figure out how to fix the defaulting process of analyze text.**

● What is planned to be done for the next scrum meeting?

**○ Look over the code and start making changes**

● What are the hurdles?

**○ None**

**Oscar Molina - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Reviewiew where the database is being pulled from. Added descriptions to the categories in analyzing text.**

● What is planned to be done for the next scrum meeting?

**○ Continue to review the backend.**

● What are the hurdles?

**○ N/A.**

**Jose Rodriguez - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Looking into code and aligning tasks to specific code sections.**

● What is planned to be done for the next scrum meeting?

**○ Continue to analyze code and stories.**

● What are the hurdles?

○ **N/A.**

**Denzel Merrell - Senior Project**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

* + **Looked into querying in the backend code**

● What is planned to be done for the next scrum meeting?

**○ Look into Spring Data JPA**

● What are the hurdles? .

○ N/A

**Jeffrey Quispe - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ looking into backend**

● What is planned to be done for the next scrum meeting?

**○ get more familiar with the code and project**

● What are the hurdles?

○ none

**Lucas Stumpf - Capstone 2**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

**○ Look over and understand VS code and repo**

● What is planned to be done for the next scrum meeting?

**○ Continue to create mock ups**

● What are the hurdles?

**○ None**

**Adrian Bustos - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1 hour**

● What was done since the last scrum meeting?

**○ Made Schemas for website (trials).**

● What is planned to be done for the next scrum meeting?

**○ Analyze code, befitting US development and goal.**

● What are the hurdles?

○ **Product Owner was on a business trip**

**Denae Miller - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○Continued becoming more accustomed to the source code.**

● What is planned to be done for the next scrum meeting?

**○Preparing for upcoming meetings.**

● What are the hurdles?

○**Nothing so far.**

**Evers Perez - Capstone 1**

● How many hours did you work since the last meeting?

**○ 2**

● What was done since the last scrum meeting?

* **Looked at some backend code**

● What is planned to be done for the next scrum meeting?

**○ Keep working on the stories**

● What are the hurdles?

○

**Christopher Perez - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Thought of relevant questions to clarify current user stories**

● What is planned to be done for the next scrum meeting?

**○ Begin working on assigned user stories.**

● What are the hurdles?

○ **N/A.**

**Gino Surace - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Kept at studying the back end of the code**

● What is planned to be done for the next scrum meeting?

**○ Review spring JPA implementation**

● What are the hurdles?

○

**Gentman Tan - Capstone 1**

● How many hours did you work since the last meeting?

**○ 1**

● What was done since the last scrum meeting?

**○ Reviewed user stories to see what to research next**

● What is planned to be done for the next scrum meeting?

**○ Research topics relevant to user stories**

● What are the hurdles?

**○ N/A**