**Sprint Planning Meeting Minutes:**

Attendees: **Oscar Molina, Isaac Lomax, Jose Rodriguez, Denzel Merrell, Jeffrey Quispe, Lucas Stumpf, Adrian Bustos, Denae Miller, Christopher Perez, Evers Perez, Gino Surace, Gentman Tan**

Start time: 6:00 P.M.

End time: 7:00 P.M.

After discussion, the velocity of the team was estimated to be 15.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 1:
  + Add an explanation of the categories when analyzing text.
  + Difficulty: medium-hard
  + Hours: 3

Acceptance Criteria:

- You can click on the term and a box with its explanation should pop up.

* User Story 2:
  + Fix the retrieving implementation for words and fix the categorization of words.
  + Difficulty: N/A
  + Hours: N/A

Acceptance Criteria:

* Words should be retrievable from one GET route regardless of category
* Academic/STEM takes priority over other categories
* User Story 3:
  + Change the colors of frequency categories
  + Difficulty: low
  + Hours: 2

Acceptance Criteria:

-Selected colors represent those that were proposed by the product owner.

-Selected text color is readable over the color selected by the product owner(contrast)

* User Story 4:
  + Change the UI of the words list tab to our design. Creating one search bar for all categories.
  + Difficulty: medium
  + Hours: 2

Acceptance Criteria:

- Most of the current functionality is preserved.

- Relocated buttons function properly.

The team members indicated their willingness to work on the following user stories.

* User Story 1 (1):
  + Oscar Molina (Cap II)
  + Jeffrey Quispe (Cap II)
* User Story 2 (3):
  + Isaac Lomax (Cap ll)
  + Denzel Merrell (Senior Project)
  + Jose Rodriguez (Cap II)
  + Oscar Molina (Cap II)
* User Story 3 (3):
  + Oscar Molina (Cap II)
  + Jose Rodriguez (Cap II)
* User Story 4 (3):
  + Denzel Merrell (Senior Project)
  + Oscar Molina (Cap II)
  + Denae Miller (Cap I)