**Sprint Planning Meeting Minutes:**

Attendees: **Oscar Molina, Isaac Lomax, Jose Rodriguez, Denzel Merrell, Jeffrey Quispe, Lucas Stumpf, Adrian Bustos, Denae Miller, Christopher Perez, Evers Perez, Gino Surace, Gentman Tan**

Start time: 6:00 P.M.

End time: 7:00 P.M.

After discussion, the velocity of the team was estimated to be 15.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 4:
  + Change the UI of the words list tab to our design. Creating one search bar for all categories.
  + Difficulty: medium
  + Hours: 2

Acceptance Criteria:

- Most of the current functionality is preserved.

- Relocated buttons function properly.

* User Story 5:
  + Change the UI of the website to a better design.
  + Difficulty: medium
  + Hours: 2

Acceptance Criteria:

- Most of the current functionality is preserved.

- Relocated buttons function properly.

-Design is accepted by the product owner.

* User Story 6:
  + Fix filters of search words list tab.
  + Difficulty: medium
  + Hours: 2

Acceptance Criteria:

- Category Filter update its label with the current category.

-Category Filter allows to click other categories when one is already clicked (Still only one category can be active at a time).

* User Story 7:
  + Add a download lists component.
  + Difficulty: easy
  + Hours: 2

Acceptance Criteria:

- Clicking on the component will direct you to a page with links to download the words lists.

-Clicking on a link will start downloading the specified word list.

* User Story 8:
  + Add Cite us component.
  + Difficulty: easy
  + Hours: 2

Acceptance Criteria:

-Clicking on the component directs you to a page with the citation information of the website.

The team members indicated their willingness to work on the following user stories.

* User Story 4 (5):
  + Oscar Molina (Cap II)
  + Jeffrey Quispe (Cap II)
  + Gino Surace (Cap I)
* User Story 5 (3):
  + Isaac Lomax (Cap ll)
  + Denzel Merrell (Senior Project)
  + Jose Rodriguez (Cap II)
  + Oscar Molina (Cap II)
* User Story 6 (4):
  + Oscar Molina (Cap II)
  + Jose Rodriguez (Cap II)
  + Gino Surace (Cap I)
* User Story 7 (2):
  + Denzel Merrell (Senior Project)
  + Oscar Molina (Cap II)
  + Denae Miller (Cap I)
* User Story 8 (2):
  + Denzel Merrell (Senior Project)
  + Oscar Molina (Cap II)
  + Denae Miller (Cap I)