**Sprint Planning Meeting Minutes:**

Attendees: **Oscar Molina, Isaac Lomax, Jose Rodriguez, Denzel Merrell, Jeffrey Quispe, Lucas Stumpf, Adrian Bustos, Denae Miller, Christopher Perez, Evers Perez, Gino Surace, Gentman Tan**

Start time: 6:00 P.M.

End time: 7:00 P.M.

After discussion, the velocity of the team was estimated to be 20.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 5:
  + Change the UI of the website to a better design.
  + Difficulty: medium
  + Hours: 2

Acceptance Criteria:

- Most of the current functionality is preserved.

- Relocated buttons function properly.

-Design is accepted by the product owner.

* User Story 9:
  + Fix percentages of the statistics in all components.
  + Difficulty: medium
  + Hours: 5

Acceptance Criteria:

- All percentages in the statistics for all components will be formatted correctly and represent accurate information.

* User Story 10:
  + Add Grades to words.
  + Difficulty: hard
  + Hours: 15+

Acceptance Criteria:

- Components of the website will work with words that now have a Grade attached to them as well.

The team members indicated their willingness to work on the following user stories.

* User Story 5 (3):
  + Isaac Lomax (Cap ll)
  + Denzel Merrell (Senior Project)
  + Jose Rodriguez (Cap II)
  + Oscar Molina (Cap II)
* User Story 9 (5):
  + Denzel Merrell (Senior Project)
  + Oscar Molina (Cap II)
  + Denae Miller (Cap I)
  + Gino Surace (Cap I)
* User Story 10 (8):
  + Denzel Merrell (Senior Project)
  + Oscar Molina (Cap II)
  + Jeffrey Quispe (Cap II)
  + Denae Miller (Cap I)
  + Gino Surace (Cap I)
  + Gentman Tan (Cap I)