**Shortcomings**

The product owner has showed interest in implementing grades for the words but because of time it wasn’t able to take place.

We didn’t upgrade angular or Java versions for this project.

The group that previously worked on the project worked partially in creating user roles. We weren’t assigned the task of finishing this feature.

The previous group also wrote in their shortcomings document that they weren’t able to make the website secure. This work should be mostly adapting the website to meet the requirements of a secure site https and using the signature provided by AWS which is already included in the package the product owner is paying for.

No work for the project has been done to improve website security.

A few bugs we found but didn’t have time to fix are:

* In the translate page the amount of words left to translate is subtracted for whatever reason.
* After uploading the same document in the pdf tab or the document tab overtime the feature to upload documents stops working. Once deploy on AWS again the issues are gone until more documents are uploaded.
* In the enhanced text tab when you click on a category if a word appears multiple times throughout the text it also appears the same amount of times in the pop up. The way the feature is supposed to work is that each word that appears in the text appear only once regardless if it appears more than once.

Image recognition still needs to be worked on.

Nobody on our team was familiar with mobile development specifically IOS so we didn’t work on the mobile version of the website much. One of our team members did make some changes to match a portion of the current website version.

Some unit test cases we made do not work and also some of the test cases that previous groups worked on do not work as well.